# Travel Refund Uncertainty Estimation System

AI-Powered Refund Prediction for Force Majeure Events

| Project Name: | Travel Refund Uncertainty Estimation Module |
| --- | --- |
| Organization: | IBM |
| Date: | May 16, 2026 |
| Version: | 1.0 |
| Status: | Proposal |

# Table of Contents

- 1. Executive Summary

- 2. Background and Problem Statement

- 3. Solution Architecture

- 4. Technology Stack

- 5. System Components

- 6. Implementation Approach

- 7. Advantages for IBM

- 8. Risk Assessment and Mitigation

- 9. Timeline and Milestones

- 10. Conclusion

# 1. Executive Summary

In an increasingly volatile geopolitical landscape, travelers face significant uncertainty regarding refunds when trips are cancelled due to war-like situations, natural disasters, or other force majeure events. Current travel booking systems provide only binary refund policies (refundable/non-refundable) without considering the probabilistic nature of actual refund outcomes.

This project proposes an innovative AI-powered Uncertainty Estimation Module that predicts expected refund amounts across multiple travel components (flights, accommodation, visas, insurance) with confidence intervals, enabling travelers to make informed decisions and travel companies to provide transparent risk assessments.

### Key Highlights:

First-of-its-kind probabilistic refund prediction system

Multi-component analysis (flights, hotels, visas, insurance)

Real-time integration with global risk indicators

Machine learning-based forecasting with historical data

Significant revenue opportunity for IBM in travel tech sector

# 2. Background and Problem Statement

## 2.1 Current Industry Challenges

The travel industry faces several critical challenges when dealing with cancellations due to force majeure events:

Lack of Transparency: Customers receive vague "non-refundable" labels without understanding actual refund likelihood

Complex Policy Landscape: Multiple providers (airlines, hotels, insurers) have different terms and force majeure clauses

Unpredictable Outcomes: War, terrorism, and civil unrest trigger discretionary refunds that vary by provider

Customer Dissatisfaction: Travelers cannot assess financial risk before booking

Legal Ambiguity: Force majeure clauses are often ambiguous and subject to interpretation

Data Fragmentation: No centralized system tracks actual refund outcomes across disruption events

## 2.2 Market Gap Analysis

Our research reveals significant gaps in existing solutions:

✗ No Uncertainty Modeling: Current systems are deterministic, applying fixed rules without probability assessment

✗ Single-Component Focus: Existing tools handle only one aspect (e.g., flight refunds) rather than complete trip packages

✗ No Real-Time Risk Integration: Geopolitical indicators and travel advisories are not factored into refund predictions

✗ Limited Historical Learning: Systems don't learn from past disruption events (COVID-19, regional conflicts, natural disasters)

## 2.3 Business Impact

The lack of refund uncertainty estimation creates significant business problems:

Customer Trust Issues: 67% of travelers report anxiety about non-refundable bookings

Revenue Loss: Travel companies lose bookings due to perceived risk

Support Costs: High volume of refund inquiries during crises

Competitive Disadvantage: Companies offering transparency gain market share

Insurance Claims: Unclear refund expectations lead to disputes and claims

# 3. Solution Architecture

## 3.1 System Overview

The Travel Refund Uncertainty Estimation System is a cloud-native, microservices-based platform that combines machine learning, real-time data processing, and policy analysis to provide probabilistic refund predictions.

## 3.2 High-Level Architecture

The system consists of five major layers:

Presentation Layer: Web and mobile interfaces for customers, travel agents, and administrators

API Gateway Layer: RESTful APIs and GraphQL endpoints for integration with travel platforms

Business Logic Layer: Core estimation engine, policy parser, and ML models

Data Processing Layer: Real-time risk monitoring, historical data analysis, and ETL pipelines

Data Storage Layer: Distributed databases, data lakes, and caching systems

## 3.3 Core Components

### Data Ingestion Engine

Collects and normalizes data from multiple sources

#### Key Features:

Travel booking details (flights, hotels, tours, costs)

Provider refund policies (airlines, hotel chains, insurers)

Legal frameworks and force majeure clauses

Real-time global risk indicators (war alerts, travel bans, airspace closures)

Historical cancellation and refund outcome data

### Policy Parser & Rule Extractor

NLP-based system to extract structured rules from policy documents

#### Key Features:

Natural language processing of terms and conditions

Extraction of refund conditions and exclusions

Identification of force majeure clauses

Translation to machine-readable conditional rules

Multi-language support for global policies

### ML Forecasting Engine

Probabilistic models for refund prediction

#### Key Features:

Bayesian inference for uncertainty quantification

Ensemble learning (Random Forest, XGBoost, Neural Networks)

Time-series analysis for temporal patterns

Feature engineering from historical disruptions

Continuous model retraining with new data

### Force Majeure Impact Analyzer

Specialized engine for war and crisis scenarios

#### Key Features:

Classification of event severity (local conflict vs. full war)

Legal enforceability assessment

Discretionary refund probability estimation

Government advisory integration

Insurance claim likelihood prediction

### Real-Time Risk Monitor

Continuous monitoring of global events

#### Key Features:

Integration with news APIs and government alerts

Geopolitical risk scoring

Airspace closure tracking

Travel advisory monitoring

Automated alert generation

### Refund Calculator

Final computation engine with confidence bands

#### Key Features:

Multi-component aggregation (flight + hotel + visa + insurance)

Confidence interval calculation

Scenario analysis (best/worst/expected case)

Currency conversion and tax considerations

Personalized risk profiles

# 4. Technology Stack

## 4.1 Frontend Technologies

| Category | Technology | Purpose |
| --- | --- | --- |
| Framework | React 18 with TypeScript | Modern, type-safe UI development |
| State Management | Redux Toolkit + React Query | Efficient state and server data management |
| UI Components | Material-UI / Ant Design | Professional, accessible component library |
| Data Visualization | D3.js + Recharts | Interactive charts for uncertainty visualization |
| Maps Integration | Mapbox GL JS | Geospatial risk visualization |
| Build Tool | Vite | Fast development and optimized production builds |
| Testing | Jest + React Testing Library | Comprehensive unit and integration testing |

## 4.2 Backend Technologies

| Category | Technology | Purpose |
| --- | --- | --- |
| API Framework | FastAPI (Python) | High-performance async API with automatic documentation |
| ML Framework | TensorFlow + PyTorch | Deep learning and neural network models |
| Data Science | Scikit-learn + Pandas + NumPy | Statistical modeling and data manipulation |
| NLP Engine | spaCy + Hugging Face Transformers | Policy text analysis and extraction |
| Database | PostgreSQL + TimescaleDB | Relational data with time-series optimization |
| Cache Layer | Redis | High-speed caching for real-time predictions |
| Message Queue | Apache Kafka | Event streaming and async processing |
| Search Engine | Elasticsearch | Fast policy and historical data search |
| API Gateway | Kong / AWS API Gateway | Rate limiting, authentication, routing |

## 4.3 Cloud Infrastructure (IBM Cloud)

| Category | IBM Cloud Service | Purpose |
| --- | --- | --- |
| Compute | IBM Cloud Kubernetes Service | Container orchestration and auto-scaling |
| Serverless | IBM Cloud Functions | Event-driven microservices |
| AI/ML | IBM Watson Studio + AutoAI | Model training, deployment, and monitoring |
| Data Storage | IBM Cloud Object Storage | Scalable storage for historical data |
| Database | IBM Cloud Databases for PostgreSQL | Managed database service |
| Monitoring | IBM Cloud Monitoring + Log Analysis | System observability and debugging |
| Security | IBM Cloud Security & Compliance | Data encryption and compliance management |
| Integration | IBM App Connect | Third-party API integration |

## 4.4 DevOps & CI/CD

GitHub Actions / IBM Continuous Delivery for automated testing and deployment

Docker for containerization

Terraform for infrastructure as code

Prometheus + Grafana for metrics and alerting

SonarQube for code quality analysis

# 5. Detailed System Components

## 5.1 Frontend Application

### User Interfaces:

Customer Dashboard: View refund estimates before booking, scenario analysis, risk visualization

Travel Agent Portal: Bulk estimation for multiple bookings, client management, reporting tools

Admin Console: System configuration, model monitoring, policy management

Mobile App: iOS and Android native apps with offline capability

### Key Features:

Interactive Refund Calculator: Real-time estimation as users input trip details

Confidence Visualization: Probability distributions and confidence intervals displayed graphically

Scenario Comparison: Side-by-side comparison of different booking options

Risk Heatmap: Geographic visualization of current risk levels

Historical Trends: Charts showing refund outcomes from past similar events

Notification System: Alerts when risk levels change for booked trips

Multi-language Support: Localization for global markets

Accessibility: WCAG 2.1 AA compliance for inclusive design

## 5.2 Backend Services

### Microservices Architecture:

Booking Service: Manages trip details and component aggregation

Policy Service: Stores and retrieves provider refund policies

Risk Service: Real-time monitoring of global events and advisories

ML Service: Model inference and prediction generation

Analytics Service: Historical data analysis and reporting

Notification Service: Alert generation and delivery

Integration Service: Third-party API connections (airlines, hotels, insurers)

User Service: Authentication, authorization, and profile management

## 5.3 Machine Learning Pipeline

### Model Training Workflow:

Data Collection: Gather historical cancellation and refund data from multiple sources

Feature Engineering: Extract relevant features (event type, provider, region, policy terms, timing)

Model Selection: Train multiple algorithms (Bayesian networks, ensemble methods, neural networks)

Hyperparameter Tuning: Optimize model parameters using cross-validation

Model Evaluation: Assess accuracy, precision, recall, and calibration

Deployment: Deploy best-performing models to production

Monitoring: Track model performance and detect drift

Retraining: Automatically retrain models with new data

### Key ML Techniques:

Bayesian Inference: Quantify uncertainty in predictions

Ensemble Learning: Combine multiple models for robust predictions

Transfer Learning: Leverage pre-trained models for policy text analysis

Time Series Forecasting: Predict temporal patterns in disruptions

Anomaly Detection: Identify unusual refund patterns

Reinforcement Learning: Optimize recommendation strategies

# 6. Implementation Approach

## 6.1 Development Methodology

The project will follow an Agile development methodology with 2-week sprints, enabling iterative development, continuous feedback, and rapid adaptation to changing requirements.

## 6.2 Phase-wise Implementation

### Phase 1: Foundation (Months 1-3)

#### Objectives:

Set up development environment and CI/CD pipelines

Design database schema and API contracts

Implement basic frontend UI components

Develop data ingestion pipeline for booking data

Create initial policy parser prototype

#### Deliverables:

Development environment ready

Basic UI mockups and prototypes

Data ingestion pipeline operational

Initial policy database populated

### Phase 2: Core ML Development (Months 4-6)

#### Objectives:

Collect and clean historical refund data

Develop feature engineering pipeline

Train initial ML models (baseline)

Implement model evaluation framework

Create model serving infrastructure

#### Deliverables:

Trained baseline models with >70% accuracy

Model evaluation reports

ML pipeline documentation

Model API endpoints

### Phase 3: Integration & Enhancement (Months 7-9)

#### Objectives:

Integrate real-time risk monitoring

Implement force majeure impact analyzer

Develop confidence interval calculations

Build scenario analysis features

Create admin dashboard

#### Deliverables:

Real-time risk integration complete

Force majeure analyzer operational

Scenario analysis UI functional

Admin tools deployed

### Phase 4: Testing & Optimization (Months 10-11)

#### Objectives:

Comprehensive testing (unit, integration, E2E)

Performance optimization and load testing

Security audits and penetration testing

User acceptance testing with pilot customers

Model fine-tuning based on feedback

#### Deliverables:

Test coverage >85%

Performance benchmarks met

Security certification obtained

UAT feedback incorporated

### Phase 5: Launch & Monitoring (Month 12)

#### Objectives:

Production deployment to IBM Cloud

Customer onboarding and training

Marketing and documentation

Monitoring and support setup

Continuous improvement planning

#### Deliverables:

Production system live

Customer documentation complete

Support team trained

Monitoring dashboards active

# 7. Advantages for IBM

## 7.1 Strategic Business Benefits

### New Revenue Stream

Create a SaaS product targeting the $1.9 trillion global travel industry

Subscription model for travel agencies and OTAs

API licensing for integration partners

Enterprise contracts with major airlines and hotel chains

Estimated revenue potential: $50-100M annually within 3 years

### Market Differentiation

First-mover advantage in uncertainty estimation for travel refunds

No direct competitors with similar capabilities

Strong brand positioning as AI innovation leader

Competitive moat through proprietary ML models and data

### IBM Cloud Adoption

Showcase IBM Cloud capabilities and drive platform adoption

Reference architecture for AI/ML workloads

Demonstration of Watson AI integration

Case study for enterprise customers

Increased IBM Cloud consumption revenue

### Data Asset Creation

Build valuable proprietary dataset of refund outcomes

Historical refund data across providers and events

Policy database with structured terms

Risk indicator correlations

Network effects: more data improves predictions

## 7.2 Technical Advantages

AI/ML Expertise Showcase: Demonstrates IBM's leadership in applied machine learning

Cloud-Native Architecture: Proves scalability and reliability of IBM Cloud

Integration Capabilities: Shows IBM App Connect and API management strengths

Security & Compliance: Highlights IBM's enterprise-grade security features

Watson AI Utilization: Practical application of Watson NLP and AutoAI

## 7.3 Market Expansion Opportunities

Travel Insurance: Partner with insurers to improve risk assessment

Corporate Travel: Enterprise solutions for business travel management

Government Contracts: Travel advisory systems for diplomatic services

Financial Services: Risk modeling for travel-related financial products

Event Management: Refund prediction for conferences and large events

## 7.4 Competitive Positioning

This solution positions IBM ahead of major competitors:

| Competitor | Current Offering | IBM Advantage |
| --- | --- | --- |
| Google Cloud | Generic ML tools | Domain-specific solution with travel expertise |
| AWS | Infrastructure only | Complete end-to-end application |
| Microsoft Azure | AI services | Specialized refund prediction models |
| Salesforce | CRM integration | Predictive analytics and uncertainty quantification |

# 8. Risk Assessment and Mitigation

### Risk: Data Availability

Description: Limited access to historical refund outcome data

Impact: High | Probability: Medium

#### Mitigation Strategies:

Partner with travel agencies for data sharing agreements

Web scraping of public refund policies

Synthetic data generation for initial training

Gradual data accumulation through system usage

### Risk: Model Accuracy

Description: ML models may not achieve desired prediction accuracy

Impact: High | Probability: Medium

#### Mitigation Strategies:

Ensemble approach with multiple models

Conservative confidence intervals

Human-in-the-loop validation for edge cases

Continuous model improvement with feedback

### Risk: Policy Complexity

Description: Difficulty parsing ambiguous legal language

Impact: Medium | Probability: High

#### Mitigation Strategies:

Legal expert consultation for policy interpretation

Manual review and correction of parsed policies

Confidence scoring for policy extraction

Fallback to conservative estimates when uncertain

### Risk: Market Adoption

Description: Travel companies may be slow to adopt new technology

Impact: High | Probability: Medium

#### Mitigation Strategies:

Pilot programs with early adopter partners

Free tier for small agencies

ROI demonstration through case studies

Integration with existing booking platforms

### Risk: Regulatory Compliance

Description: Varying regulations across jurisdictions

Impact: Medium | Probability: Medium

#### Mitigation Strategies:

Legal review in major markets

Disclaimers about prediction nature

Compliance with GDPR, CCPA, and other privacy laws

Regular regulatory monitoring and updates

### Risk: Technical Scalability

Description: System may struggle with high load during crises

Impact: High | Probability: Low

#### Mitigation Strategies:

Auto-scaling infrastructure on IBM Cloud

Caching layer for frequent queries

Load testing and performance optimization

Graceful degradation strategies

# 9. Timeline and Milestones

The project is planned for a 12-month development cycle with the following key milestones:

| Month | Phase | Key Milestone | Success Criteria |
| --- | --- | --- | --- |
| 1 | Foundation | Project Kickoff | Team assembled, environment ready |
| 2 | Foundation | Architecture Design Complete | Technical design approved |
| 3 | Foundation | Data Pipeline Operational | Ingesting booking data |
| 4 | ML Development | Baseline Model Trained | 60% accuracy achieved |
| 5 | ML Development | Policy Parser Deployed | 80% extraction accuracy |
| 6 | ML Development | Model API Live | API endpoints functional |
| 7 | Integration | Risk Monitor Integrated | Real-time data flowing |
| 8 | Integration | Frontend MVP Complete | Core UI functional |
| 9 | Integration | Scenario Analysis Ready | Multi-scenario predictions |
| 10 | Testing | Testing Complete | >85% test coverage |
| 11 | Testing | UAT Successful | Pilot customers satisfied |
| 12 | Launch | Production Launch | System live, customers onboarded |

## 9.1 Resource Requirements

### Team Composition:

Project Manager: 1 FTE

Solution Architect: 1 FTE

Backend Developers: 3 FTEs

Frontend Developers: 2 FTEs

ML Engineers: 2 FTEs

Data Scientists: 2 FTEs

DevOps Engineer: 1 FTE

QA Engineers: 2 FTEs

UX Designer: 1 FTE

Technical Writer: 0.5 FTE

### Infrastructure Costs (Annual):

IBM Cloud Compute: $120,000

IBM Cloud Storage: $30,000

IBM Watson Services: $50,000

Third-party APIs: $40,000

Development Tools: $20,000

Total Infrastructure: $260,000/year

# 10. Conclusion

The Travel Refund Uncertainty Estimation System represents a significant innovation opportunity for IBM in the travel technology sector. By combining advanced machine learning, real-time data processing, and comprehensive policy analysis, this solution addresses a critical gap in the market that affects millions of travelers worldwide.

## 10.1 Key Takeaways

Market Need: Clear demand for transparent refund risk assessment in uncertain times

Technical Feasibility: Proven technologies and IBM Cloud capabilities support implementation

Competitive Advantage: First-mover opportunity with patent-eligible innovation

Revenue Potential: $50-100M annually within 3 years through SaaS and licensing

Strategic Fit: Aligns with IBM's AI leadership and cloud growth strategy

Risk Management: Identified risks have clear mitigation strategies

Timeline: 12-month development cycle with phased delivery

## 10.2 Recommended Next Steps

1. Executive Approval: Present proposal to IBM leadership for funding approval

2. Partner Identification: Identify 2-3 pilot travel agencies for collaboration

3. Legal Review: Conduct patent search and file provisional patent application

4. Team Formation: Recruit core team members and establish project governance

5. Proof of Concept: Develop 3-month POC to validate core ML approach

6. Market Research: Conduct detailed market analysis and customer interviews

7. Budget Finalization: Detailed cost estimation and ROI modeling

## 10.3 Success Metrics

The project success will be measured by:

Technical: Model accuracy >75%, API response time <500ms, 99.9% uptime

Business: 50+ customers in year 1, $5M revenue in year 2, 90% customer satisfaction

Market: 3+ patents filed, 10+ case studies published, industry recognition/awards

Strategic: 20% increase in IBM Cloud adoption among travel companies

This project positions IBM at the forefront of AI-powered travel technology innovation, creating significant value for customers while establishing a new revenue stream and strengthening IBM's market position in the rapidly evolving travel industry.

End of Report